# 5 STEP 1 — Create the repository

I would structure the project as a monorepo.

kenzo-ehs/

│

├── apps/

│   ├── web/

│   ├── api/

│   └── mobile/

│

├── packages/

│   ├── types/

│   ├── ui/

│   ├── validation/

│   ├── config/

│   └── utils/

│

├── prisma/

│   ├── schema.prisma

│   ├── migrations/

│   └── seed/

│

├── docs/

│

├── infrastructure/

│   ├── docker/

│   └── deployment/

│

├── scripts/

│

├── .github/

│   └── workflows/

│

├── docker-compose.yml

├── pnpm-workspace.yaml

├── package.json

└── README.md

I'd use:

### Frontend

Next.js + TypeScript

### Backend

NestJS + TypeScript

### Database

PostgreSQL

### ORM

Prisma

### Cache / jobs

Redis

### File storage

S3-compatible object storage.

### API

REST + OpenAPI.

# 6 STEP 2 — Build DATABASE before feature UI

This is one of the most important decisions.

We shouldn't start by designing:

"What should the HIRA page look like?"

We first determine:

"What is a HIRA in our system?"

For example:

Organization

│

└── Plant

│

└── Department

│

└── Process

│

└── Activity

│

└── Hazard

│

├── Risk

├── Existing Control

├── Additional Control

└── Residual Risk

Then database tables can represent that domain.

# 7 Initial database foundation

We don't create 100+ tables immediately.

First create the platform foundation.

Something conceptually like:

organizations

plants

departments

areas

users

roles

permissions

role_permissions

user_roles

employees

contractors

audit_logs

documents

workflow_definitions

workflow_instances

workflow_tasks

notifications

Then domain tables.

# 8. Then build the Risk/HIRA database

For example:

hira_studies

│

├── hira_teams

│

├── hira_activities

│       │

│       └── hazards

│              │

│              ├── risks

│              ├── controls

│              └── recommendations

│

├── hira_reviews

├── hira_approvals

└── hira_versions

This reflects the source material much better than simply creating:

hira

with 50 columns.

The reference HIRA system treats a study as a lifecycle with scope, team, activities, hazards, controls, risk evaluation, review, approval and versioning.

# 9. Then build Incident domain

Conceptually:

incidents

│

├── incident_people

├── incident_evidence

├── incident_witnesses

├── incident_timeline

│

└── investigation

│

├── investigation_team

├── evidence

├── cause_analysis

├── five_whys

├── fishbone

│

└── capa

│

├── corrective_actions

├── preventive_actions

├── evidence

└── verification

This maps closely to the incident-investigation structure in the uploaded material.

# 10. STEP 3 — Build backend foundation

Now we create NestJS.

apps/api/

src/

├── main.ts

│

├── config/

├── database/

│

├── common/

│   ├── guards/

│   ├── decorators/

│   ├── filters/

│   ├── interceptors/

│   ├── pipes/

│   └── middleware/

│

├── modules/

│   ├── auth/

│   ├── users/

│   ├── roles/

│   ├── organizations/

│   ├── plants/

│   ├── departments/

│   ├── employees/

│   ├── audit/

│   ├── workflow/

│   ├── notifications/

│   └── ...

│

└── health/

# 11. Why backend before frontend?

Because the backend decides:

Who can do what?

What data exists?

What state is valid?

What happens when something changes?

Who approves it?

What gets audited?

What gets notified?

What transaction happens?

Frontend shouldn't decide these things.

For example:

### Wrong

Frontend:

"User clicked Approve, so I'll mark incident approved."

### Correct

Frontend

↓

POST /incidents/:id/approve

↓

Backend

↓

Authenticate

↓

Authorize

↓

Check incident state

↓

Check user's permission

↓

Check approval authority

↓

Database transaction

↓

Update state

↓

Create audit event

↓

Create workflow event

↓

Notification

↓

Response

That's enterprise software.

# 12. STEP 4 — Authentication

Before HIRA, Incident, etc., we need identity.

Build:

POST /auth/login

POST /auth/refresh

POST /auth/logout

POST /auth/forgot-password

POST /auth/reset-password

GET /auth/me

Then:

User

↓

Role

↓

Permission

↓

Organization

↓

Plant

↓

Department

# 13. STEP 5 — RBAC

This is especially important because we have 19 roles.

We should not implement:

if user.role === "HSE_MANAGER"

everywhere.

Instead:

Permission

HIRA_VIEW

HIRA_CREATE

HIRA_EDIT

HIRA_APPROVE

INCIDENT_VIEW

INCIDENT_CREATE

INCIDENT_INVESTIGATE

INCIDENT_APPROVE

CAPA_VIEW

CAPA_CREATE

CAPA_ASSIGN

CAPA_VERIFY

CAPA_CLOSE

Then:

Role

↓

Permissions

↓

Scope

For example:

HSE Manager

HIRA:

✓ View

✓ Create

✓ Edit

✓ Review

✓ Approve

Incident:

✓ View

✓ Investigate

✓ RCA

✓ CAPA

Scope:

Plant = NW

# 14. STEP 6 — Build the WORKFLOW ENGINE

This is probably the most important architectural component after the database.

Instead of hard-coding every workflow:

if incident severity == HIGH

...

we create a reusable workflow engine.

Conceptually:

Workflow

│

├── Trigger

├── Conditions

├── States

├── Tasks

├── Assignees

├── Approvals

├── SLA

├── Escalation

└── Transitions

# 15. Example: Incident workflow

DRAFT

↓

SUBMITTED

↓

CLASSIFIED

↓

INVESTIGATION

↓

RCA

↓

CAPA

↓

CAPA_EXECUTION

↓

VERIFICATION

↓

STATUTORY_REVIEW

↓

FINAL_APPROVAL

↓

CLOSED

But severity changes the route.

LOW

↓

Safety Officer

↓

Close

MEDIUM

↓

Safety Officer

↓

Plant approval

↓

Close

HIGH

↓

HSE Manager

↓

Plant Head

↓

Corporate HSE

↓

CAPA

↓

Verification

↓

Close

The reference system uses exactly this kind of severity-dependent routing.

# 16. STEP 7 — API layer

Now expose the backend to applications.

Example:

/api/v1/auth

/api/v1/users

/api/v1/organizations

/api/v1/plants

/api/v1/hira

/api/v1/hazards

/api/v1/risks

/api/v1/incidents

/api/v1/investigations

/api/v1/rca

/api/v1/capa

/api/v1/permits

/api/v1/inspections

/api/v1/training

And every API should follow:

Request

↓

Authentication

↓

DTO validation

↓

Authorization

↓

Service

↓

Transaction

↓

Audit

↓

Event

↓

Response

# 17. Example: Create HIRA API

Frontend sends:

POST /api/v1/hira

with data.

Backend:

Controller

↓

DTO Validation

↓

Auth Guard

↓

Permission Guard

↓

HIRA Service

↓

Database Transaction

↓

Create HIRA

↓

Create Audit Log

↓

Create Workflow Instance

↓

Notify Reviewers

↓

Response

Frontend doesn't know how the business logic works.

# 18. STEP 8 — Now build FRONTEND FOUNDATION

Only after the backend contract starts becoming stable.

Create:

apps/web/

src/

├── app/

│

├── components/

│   ├── ui/

│   ├── forms/

│   ├── tables/

│   ├── dialogs/

│   └── workflow/

│

├── features/

│   ├── auth/

│   ├── dashboard/

│   ├── hira/

│   ├── incidents/

│   ├── capa/

│   └── ...

│

├── lib/

│   ├── api/

│   ├── auth/

│   └── permissions/

│

└── hooks/

# 19. Frontend shell comes before individual modules

We first create:

Login

↓

Application Shell

├── Sidebar

├── Topbar

├── Notifications

├── User Menu

└── Main Content

Then role-based navigation.

For example, Worker:

Dashboard

My Tasks

Report Hazard

Report Near Miss

Report Incident

Training

My Permits

HSE Manager:

Dashboard

Risk

HIRA

Observations

Near Miss

Incidents

CAPA

Inspections

Audits

Training

Compliance

Reports

Corporate HSE:

Enterprise Dashboard

Plants

Critical Risks

Incidents

CAPA

Compliance

Analytics

Reports

# 20. STEP 9 — First REAL vertical slice

This is where development becomes exciting.

Don't build all HIRA pages first.

Build one complete journey.

### Example:

Admin

↓

Create Plant

↓

Create Department

↓

Create HSE Manager

↓

HSE Manager Login

↓

Create HIRA

↓

Add Activity

↓

Add Hazard

↓

Assess Risk

↓

Add Controls

↓

Submit

↓

Approval

↓

Activate HIRA

↓

Dashboard

Now we've tested:

Frontend

↓

API

↓

Auth

↓

RBAC

↓

Business Logic

↓

Database

↓

Workflow

↓

Audit

↓

Notification

This is why vertical slices are so powerful.

# 21. Then second vertical slice

Once HIRA works:

Worker

↓

Report Near Miss

↓

Safety Officer

↓

Investigate

↓

RCA

↓

CAPA

↓

Assign Action

↓

Owner Completes

↓

Verifier

↓

Verify

↓

Close

Now we test another complete system chain.

# 22. Third vertical slice

Then:

HIRA

↓

Hazard

↓

PTW

↓

Permit Issued

↓

LOTO

↓

Inspection

↓

Work

↓

Permit Closure

This proves the systems are actually interconnected.

# 23. Then expand module by module

After the core architecture proves itself:

### Risk

HIRA

JSA

Risk Register

Hazard Register

Control Library

### Operational Safety

Observation

Near Miss

Incident

Investigation

RCA

CAPA

### Field Safety

PTW

LOTO

Inspection

Audit

### People

Training

Competency

Contractor

Occupational Health

Industrial Hygiene

### Governance

Compliance

MOC

Document Control

Emergency

Environment

### Intelligence

Dashboard

MIS

Analytics

KPIs

Predictive Safety

# 24. What about the mobile app?

Don't start mobile immediately.

First:

Web

↓

Backend

↓

Database

must be stable.

Then introduce:

PWA / Mobile

↓

API

↓

Same backend

↓

Same database

Mobile should never have its own business truth.

For example:

Flutter

↓

POST /incidents

↓

NestJS

↓

PostgreSQL

not:

Flutter

↓

Local database

↓

Somehow sync later

at the beginning.

We can add offline capability later.

# 25. What runs asynchronously?

Some operations shouldn't block the API.

For example:

Incident created

↓

Database transaction

↓

Outbox event

↓

Redis / Queue

↓

Background Worker

├── Email

├── Push notification

├── Escalation

├── Report update

└── Analytics processing

So:

Synchronous

= critical business transaction

Asynchronous

= notifications, analytics, scheduled processing

# 26. Complete technical flow

The final architecture will look approximately like this:

USERS

│

┌────────────┼────────────┐

│            │            │

WEB          PWA         MOBILE

│            │            │

└────────────┼────────────┘

│

▼

API / HTTPS

│

▼

┌─────────────────────┐

│     NestJS API      │

│                     │

│ Auth                │

│ RBAC                │

│ Workflow            │

│ HIRA                │

│ Incident            │

│ CAPA                │

│ PTW                 │

│ Inspection          │

│ Training            │

│ Compliance          │

└──────────┬──────────┘

│

┌──────────┴──────────┐

│                     │

▼                     ▼

PostgreSQL               Redis

│                     │

│                 Job Queue

│                     │

▼                     ▼

Source of             Background

Truth                  Jobs

│

▼

Audit / Events

│

▼

Analytics

# 27. Development order I would actually use

Here's the exact order I'd recommend for us:

| Order | Build | Why |
| --- | --- | --- |
| 0 | Requirements + architecture | Prevent architectural drift |
| 1 | Monorepo + tooling | Establish development environment |
| 2 | PostgreSQL + Prisma | Establish source of truth |
| 3 | Organization/Plant/Department | Establish EHS hierarchy |
| 4 | Users + Employees | Establish people model |
| 5 | Auth | Secure identity |
| 6 | RBAC + scopes | Security boundary |
| 7 | Audit engine | Traceability from day one |
| 8 | Workflow engine | Approval/state machinery |
| 9 | Notification engine | Workflow communication |
| 10 | API foundation | Application contract |
| 11 | Frontend shell | Application interface |
| 12 | HIRA | First major vertical slice |
| 13 | Risk Register | Risk foundation |
| 14 | Observation/Near Miss | Operational reporting |
| 15 | Incident | Major safety workflow |
| 16 | Investigation/RCA | Investigation engine |
| 17 | CAPA | Corrective-action engine |
| 18 | PTW/LOTO | Operational control |
| 19 | Inspection/Audit | Assurance |
| 20 | Training/Competency | People safety |
| 21 | Contractor | Contractor safety |
| 22 | Environment/OH/IH | Specialized EHS |
| 23 | Emergency/MOC | Governance |
| 24 | Compliance/Documents | Regulatory governance |
| 25 | Analytics/MIS | Management intelligence |
| 26 | Mobile | Field experience |
| 27 | Security/performance testing | Hardening |
| 28 | Production deployment | Go-live |

# 28. The first 2–3 weeks should NOT look like this

I don't recommend:

Day 1 → Login UI

Day 2 → Dashboard UI

Day 3 → HIRA UI

Day 4 → Incident UI

Day 5 → PTW UI

...

That produces a beautiful prototype with weak foundations.

Instead:

Architecture

↓

Database

↓

Backend

↓

Auth/RBAC

↓

Workflow

↓

API

↓

Frontend shell

↓

HIRA vertical slice

At the end of the first milestone, we should be able to demonstrate:

A real user logs in, receives permissions based on role and plant, creates a HIRA, adds hazards and controls, submits it for review, another authorized user approves it, the state changes in PostgreSQL, the action is audited, and the appropriate users receive notifications.

If we can do that, we haven't just built a UI—we've built the core EHS platform architecture.

# 29. One important architectural decision

I would make HIRA + Incident + CAPA our three foundational business engines.

Because they create the central safety loop:

┌───────────────┐

│     HIRA      │

│ Identify Risk │

└───────┬───────┘

│

▼

Operational Work

│

┌───────────┼───────────┐

▼           ▼           ▼

Observation   Near Miss   Incident

│           │           │

└───────────┼───────────┘

▼

RCA

│

▼

CAPA

│

▼

Verification

│

▼

Effectiveness

│

▼

┌─────────┴─────────┐

▼                   ▼

HIRA               Training

│                   │

└─────────┬─────────┘

▼

Risk Reduced

The manuals support this interconnected approach: HIRA outputs can feed PTW/training/inspection, while incident investigations feed RCA, CAPA, verification and closure.

# 30. So where do we start?

I would call the first development milestone:

## EHS PHASE 0 — FOUNDATION & SYSTEM CORE

And it has 7 concrete deliverables:

1. Monorepo

↓

2. PostgreSQL + Prisma

↓

3. Core database/domain model

↓

4. NestJS backend foundation

↓

5. Auth + 19-role RBAC

↓

6. Workflow + Audit + Notification engines

↓

7. Next.js frontend shell

Only after these are working do we start HIRA.

And I would have Claude Code/Antigravity work from this specification rather than telling it “build an EHS system.”

### Our immediate next artifact should therefore be: